Sprint 6 Preview — Analytics Dashboard + Workflow Sharing

Direct answer

Sprint 6 will deliver an Analytics Dashboard for basic product and workflow insights, plus Workflow Sharing v1 with private invite links and optional public read-only links. Target tag: v6.0.0.

Brief reasoning summary

You now have Workflow Builder v1 with persistence and tests. The next sensible step is visibility and collaboration: measure usage and allow people to share what they build. We will collect a small, privacy-minded event stream, compute simple rollups, and ship a clean dashboard. For sharing, we start with link-based access and owner-managed invites, with scope for role-based access later.

Alternatives

- Scope-down: ship Sharing v1 only, push Analytics to Sprint 7.

- Scope-up: add role-based access control and comment threads now. Not recommended this sprint.

Practical action plan

- Add minimal event logging and nightly rollups.

- Build /analytics with 3 charts and a table.

- Add share links, invite flow, and read-only viewer.

- Integration and E2E tests.

- Tag v6.0.0.

1) Sprint 6 Objective

Deliver:

- Analytics Dashboard v1 with key usage metrics.

- Workflow Sharing v1 with invite links and public read-only view.

Duration: ~7–10 days
Branch: feature/sprint-6-analytics-sharing
Version: v6.0.0

2) User stories

Analytics

- As an owner, I want to see which workflows are used and how the canvas is used, so I can improve my automations.

Sharing

- As an owner, I want to privately share a workflow with a teammate via link or email invite.

- As a viewer, I want to open a shared link and inspect the workflow without editing.

Acceptance criteria

- /analytics renders charts and a summary table with live data.

- Share sheet on the workflow page: create, revoke, and copy link.

- Private invites by email with owner-managed revoke.

- Optional public read-only link toggle.

- Unauthenticated public links show viewer-only canvas, no edit, no delete.

- All new routes covered by integration and E2E tests.

3) Technical breakdown

A) Data model (Prisma)

model Event {

id        String   @id @default(cuid())

userId    String?

workflowId String?

type      String   // e.g., "workflow.create", "node.add", "node.connect", "theme.toggle"

payload   Json

createdAt DateTime @default(now())

@@index([workflowId])

@@index([userId, createdAt])

@@index([type, createdAt])

}

model MetricsDaily {

id           String   @id @default(cuid())

date         DateTime // yyyy-mm-dd 00:00

userId       String?

workflowId   String?

nodesAdded   Int      @default(0)

edgesAdded   Int      @default(0)

saves        Int      @default(0)

views        Int      @default(0)

uniqueUsers  Int      @default(0)

createdAt    DateTime @default(now())

@@unique([date, workflowId])

@@index([date])

}

model ShareLink {

id           String   @id @default(cuid())

workflowId   String

createdBy    String

kind         String   // "private" | "public"

token        String   @unique

isActive     Boolean  @default(true)

canEdit      Boolean  @default(false) // v1 all read-only

createdAt    DateTime @default(now())

revokedAt    DateTime?

workflow     Workflow @relation(fields: [workflowId], references: [id])

}

model ShareInvite {

id           String   @id @default(cuid())

workflowId   String

invitedEmail String

invitedBy    String

token        String   @unique

status       String   @default("pending") // "pending" | "accepted" | "revoked"

createdAt    DateTime @default(now())

acceptedAt   DateTime?

revokedAt    DateTime?

workflow     Workflow @relation(fields: [workflowId], references: [id])

}

Migration

npx prisma migrate dev --name sprint6_analytics_sharing

B) Event capture (client)

- Add a tiny track() helper src/lib/analytics.ts that queues fire-and-forget POST /api/events.

- Fire events for:

  - Workflow open, save

  - Node add/remove, edge add/remove

  - Theme toggle on /workflows

- Use navigator.sendBeacon where available. Fallback to fetch with keepalive.

C) Rollup job

- Add an API route or server action POST /api/metrics/rollup that aggregates prior day’s events into MetricsDaily.

- For dev, run manually with npm run metrics:rollup.

- For prod, wire to a scheduled job later. For now, document a manual trigger.

D) API routes

POST   /api/events                 // accept event batch, auth optional for public views

GET    /api/metrics/summary        // cards: total workflows, last 7d saves, active users

GET    /api/metrics/daily?from&to  // data for charts

POST   /api/workflows/:id/share    // create share link (private or public)

GET    /api/workflows/:id/share    // list links and invites

DELETE /api/share/:shareId         // revoke link

POST   /api/workflows/:id/invites  // invite by email

POST   /api/invites/:inviteId/accept

DELETE /api/invites/:inviteId      // revoke

Auth

- Owner-only for creating and revoking share links and invites.

- Public view endpoint checks ShareLink.token and isActive.

E) Frontend

1) Analytics Dashboard

- Route: src/app/analytics/page.tsx

- Components:

  - <SummaryCards /> four cards: Total Workflows, 7d Saves, 7d Views, Active Users

  - <LineChartDaily /> for saves and views over time

  - <TopWorkflowsTable /> sortable by saves, views, last activity

- Use a small chart library you already prefer or a simple SVG-based chart. Keep dependency surface minimal.

2) Sharing UI

- On src/app/workflows/page.tsx add a Share button that opens <ShareSheet />.

- ShareSheet capabilities:

  - Toggle Public read-only link on/off. Copy link button.

  - Private invites: input email, send invite, list invites with status and revoke.

  - List of active share links with revoke.

- Viewer route:

  - /w/[token] maps to src/app/w/[token]/page.tsx

  - Loads the workflow by share token

  - Renders canvas in read-only mode: disable drag, add, delete, save

3) Read-only canvas guard

- In WorkflowCanvas, accept readOnly?: boolean.

- Disable mutation handlers when readOnly is true.

F) Theme parity

- Ensure /analytics and /w/[token] respond to global theme and pass the visual checks.

4) Tests

Vitest integration

- /api/events accepts valid events and rejects oversized payloads.

- /api/metrics/summary returns correct aggregates with seeded events.

- Share link creation requires ownership and sets isActive=true.

- Public view with valid token loads workflow, invalid token 404.

Playwright E2E

- Owner logs in, opens a workflow, clicks Share, enables public link, copies and opens in new context → canvas read-only.

- Owner invites an email, invite appears as pending, accept via token in a second browser context → status becomes accepted.

- Analytics: perform a few node actions and saves, trigger rollup, visit /analytics and see charts populated.

- Theme toggle on analytics and on public viewer reflects dark and light modes.

Security

- Ensure no edit controls render in public view.

- API blocks updates when request is authenticated as non-owner, or public token is used on write endpoints.

5) Acceptance checklist

| Area | Criteria | Status |
| --- | --- | --- |
| Event capture | Key events recorded without UI lag | ☐ |
| Rollups | Daily metrics generated correctly | ☐ |
| Analytics UI | Summary cards, line chart, top table | ☐ |
| Share links | Create, copy, revoke | ☐ |
| Invites | Send, accept, revoke | ☐ |
| Public viewer | Read-only canvas, no edits | ☐ |
| Tests | Integration + E2E pass in CI | ☐ |
| Theme parity | Dark/light verified | ☐ |
| Release | Tag v6.0.0 | ☐ |

6) Risks and mitigations

- Too many client events: batch and rate limit to keep payloads small.

- Public link leakage: allow quick revoke and regenerate.

- Analytics accuracy: seed tests for determinism and verify rollup math.

- Future access control: data model leaves room for roles later.

7) Developer tasks and commands

Branch and deps

git checkout -b feature/sprint-6-analytics-sharing

npm i

Migrations

npx prisma migrate dev --name sprint6_analytics_sharing

Dev scripts

npm run dev

npm run test:integration

npm run test:e2e

npm run metrics:rollup

Tag

git tag v6.0.0 && git push --tags

8) Deliverables

- /analytics dashboard with charts and table.

- Share sheet with public link toggle and private invites.

- Public read-only viewer at /w/[token].

- Event pipeline and daily rollups.

- Full test coverage and docs appendix in SPRINT6_README.md.

If you want, I can now generate the exact file stubs and function signatures for:

- src/lib/analytics.ts (track helper)

- /api/events and /api/metrics/*

- /w/[token]/page.tsx and ShareSheet component API
so Jules can paste and go.

You said:

Generate file stubs and function signatures

ChatGPT said:

Perfect — here’s the Sprint 6 File Stub & Function Signature Pack for MindForge SaaS-App.
All files follow the existing Next.js 13 + TypeScript + Prisma + NextAuth + Tailwind v4 conventions already used in Sprints 3–5.
Each stub is ready for Jules to paste directly into the repo and flesh out during implementation.

🧩 Directory Map

src/

├─ app/

│   ├─ analytics/

│   │   └─ page.tsx

│   ├─ api/

│   │   ├─ events/route.ts

│   │   ├─ metrics/

│   │   │   ├─ summary/route.ts

│   │   │   └─ daily/route.ts

│   │   ├─ workflows/[id]/share/route.ts

│   │   ├─ share/[shareId]/route.ts

│   │   ├─ workflows/[id]/invites/route.ts

│   │   └─ invites/[inviteId]/route.ts

│   ├─ w/[token]/page.tsx

│   └─ workflows/components/ShareSheet.tsx

├─ lib/

│   └─ analytics.ts

├─ types/

│   └─ analytics.d.ts

└─ tests/

├─ integration/

│   ├─ events.test.ts

│   ├─ metrics.test.ts

│   └─ sharing.test.ts

└─ e2e/

└─ analytics.spec.ts

⚙️ 1. src/lib/analytics.ts

// Lightweight event tracking helper

type EventType =

| "workflow.create"

| "workflow.save"

| "workflow.view"

| "node.add"

| "node.connect"

| "theme.toggle";

export interface AnalyticsEvent {

type: EventType;

workflowId?: string;

payload?: Record<string, unknown>;

}

/**

* Fire-and-forget event tracker.

* Uses sendBeacon where available, falls back to fetch(keepalive).

*/

export function track(event: AnalyticsEvent) {

try {

const body = JSON.stringify({ events: [event] });

const url = "/api/events";

if (navigator.sendBeacon) {

navigator.sendBeacon(url, body);

} else {

fetch(url, {

method: "POST",

headers: { "Content-Type": "application/json" },

body,

keepalive: true,

});

}

} catch (err) {

console.error("Analytics track() failed:", err);

}

}

🧮 2. src/app/api/events/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

import { getServerSession } from "next-auth";

import { authOptions } from "../../auth/[...nextauth]/route";

export async function POST(req: NextRequest) {

const session = await getServerSession(authOptions);

const userId = session?.user?.id ?? null;

try {

const { events } = await req.json();

if (!Array.isArray(events) || events.length > 50)

return NextResponse.json({ error: "Invalid payload" }, { status: 400 });

const data = events.map((e) => ({

userId,

workflowId: e.workflowId ?? null,

type: e.type,

payload: e.payload ?? {},

}));

await prisma.event.createMany({ data });

return NextResponse.json({ success: true });

} catch (err) {

console.error(err);

return NextResponse.json({ error: "Failed to log events" }, { status: 500 });

}

}

📊 3. src/app/api/metrics/summary/route.ts

import { NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

export async function GET() {

const totalWorkflows = await prisma.workflow.count();

const recentEvents = await prisma.event.count({

where: { createdAt: { gte: new Date(Date.now() - 7 * 864e5) } },

});

const activeUsers = await prisma.event

.groupBy({ by: ["userId"], where: { createdAt: { gte: new Date(Date.now() - 7 * 864e5) } } })

.then((r) => r.length);

return NextResponse.json({

totalWorkflows,

recentEvents,

activeUsers,

});

}

🧾 4. src/app/api/metrics/daily/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

export async function GET(req: NextRequest) {

const from = req.nextUrl.searchParams.get("from");

const to = req.nextUrl.searchParams.get("to");

const range = {

gte: from ? new Date(from) : undefined,

lte: to ? new Date(to) : undefined,

};

const data = await prisma.metricsDaily.findMany({

where: { date: range },

orderBy: { date: "asc" },

});

return NextResponse.json(data);

}

🔗 5. src/app/api/workflows/[id]/share/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

import { getServerSession } from "next-auth";

import { authOptions } from "../../../auth/[...nextauth]/route";

export async function POST(req: NextRequest, { params }: { params: { id: string } }) {

const session = await getServerSession(authOptions);

if (!session?.user?.id) return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const { kind } = await req.json(); // "private" | "public"

const token = crypto.randomUUID();

const link = await prisma.shareLink.create({

data: {

workflowId: params.id,

createdBy: session.user.id,

kind,

token,

},

});

return NextResponse.json({ token: link.token });

}

export async function GET(_req: NextRequest, { params }: { params: { id: string } }) {

const links = await prisma.shareLink.findMany({

where: { workflowId: params.id, isActive: true },

orderBy: { createdAt: "desc" },

});

return NextResponse.json(links);

}

🚫 6. src/app/api/share/[shareId]/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

export async function DELETE(_req: NextRequest, { params }: { params: { shareId: string } }) {

await prisma.shareLink.update({

where: { id: params.shareId },

data: { isActive: false, revokedAt: new Date() },

});

return NextResponse.json({ success: true });

}

✉️ 7. src/app/api/workflows/[id]/invites/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

import { getServerSession } from "next-auth";

import { authOptions } from "../../../auth/[...nextauth]/route";

export async function POST(req: NextRequest, { params }: { params: { id: string } }) {

const session = await getServerSession(authOptions);

if (!session?.user?.email)

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const { invitedEmail } = await req.json();

const token = crypto.randomUUID();

const invite = await prisma.shareInvite.create({

data: {

workflowId: params.id,

invitedEmail,

invitedBy: session.user.email,

token,

},

});

// TODO: integrate with email service later

return NextResponse.json(invite);

}

✅ 8. src/app/api/invites/[inviteId]/route.ts

import { NextRequest, NextResponse } from "next/server";

import { prisma } from "@/lib/prisma";

export async function POST(_req: NextRequest, { params }: { params: { inviteId: string } }) {

const invite = await prisma.shareInvite.update({

where: { id: params.inviteId },

data: { status: "accepted", acceptedAt: new Date() },

});

return NextResponse.json(invite);

}

export async function DELETE(_req: NextRequest, { params }: { params: { inviteId: string } }) {

await prisma.shareInvite.update({

where: { id: params.inviteId },

data: { status: "revoked", revokedAt: new Date() },

});

return NextResponse.json({ success: true });

}

🌐 9. src/app/w/[token]/page.tsx

"use client";

import { useEffect, useState } from "react";

import { WorkflowCanvas } from "@/app/workflows/components/WorkflowCanvas";

export default function SharedWorkflowPage({ params }: { params: { token: string } }) {

const [workflow, setWorkflow] = useState<any>(null);

useEffect(() => {

fetch(`/api/share/${params.token}`)

.then((r) => r.ok && r.json())

.then(setWorkflow)

.catch(console.error);

}, [params.token]);

if (!workflow) return <div className="p-8 text-center">Loading shared workflow…</div>;

return (

<div className="h-screen w-full bg-background text-foreground">

<WorkflowCanvas initialData={workflow.data} readOnly />

</div>

);

}

🤝 10. src/app/workflows/components/ShareSheet.tsx

"use client";

import { useState } from "react";

export default function ShareSheet({ workflowId }: { workflowId: string }) {

const [links, setLinks] = useState<any[]>([]);

const [email, setEmail] = useState("");

async function createLink(kind: "public" | "private") {

const res = await fetch(`/api/workflows/${workflowId}/share`, {

method: "POST",

headers: { "Content-Type": "application/json" },

body: JSON.stringify({ kind }),

});

if (res.ok) setLinks(await res.json());

}

async function invite() {

await fetch(`/api/workflows/${workflowId}/invites`, {

method: "POST",

headers: { "Content-Type": "application/json" },

body: JSON.stringify({ invitedEmail: email }),

});

setEmail("");

}

return (

<div className="p-4 space-y-4">

<div className="flex gap-2">

<button onClick={() => createLink("public")} className="btn-primary">Create Public Link</button>

<button onClick={() => createLink("private")} className="btn-secondary">Private Link</button>

</div>

<div className="mt-4">

<input

className="input w-full"

placeholder="Invite by email"

value={email}

onChange={(e) => setEmail(e.target.value)}

/>

<button onClick={invite} className="btn-primary mt-2">Send Invite</button>

</div>

<ul className="mt-4">

{links.map((l) => (

<li key={l.id} className="text-sm flex justify-between">

<span>{l.kind} — {l.token}</span>

</li>

))}

</ul>

</div>

);

}

📈 11. src/app/analytics/page.tsx

"use client";

import { useEffect, useState } from "react";

export default function AnalyticsPage() {

const [summary, setSummary] = useState<any>(null);

const [daily, setDaily] = useState<any[]>([]);

useEffect(() => {

Promise.all([

fetch("/api/metrics/summary").then((r) => r.json()),

fetch("/api/metrics/daily").then((r) => r.json()),

]).then(([s, d]) => {

setSummary(s);

setDaily(d);

});

}, []);

if (!summary) return <div className="p-8">Loading analytics…</div>;

return (

<div className="p-6 space-y-6">

<h1 className="text-2xl font-semibold">Analytics Dashboard</h1>

<div className="grid grid-cols-3 gap-4">

<div className="card">Total Workflows: {summary.totalWorkflows}</div>

<div className="card">Recent Events: {summary.recentEvents}</div>

<div className="card">Active Users: {summary.activeUsers}</div>

</div>

<div className="card mt-6 p-4">

<h2 className="font-medium mb-2">Daily Activity (placeholder)</h2>

<pre className="text-xs bg-muted p-2 rounded">{JSON.stringify(daily.slice(0, 5), null, 2)}</pre>

</div>

</div>

);

}

🧾 12. src/types/analytics.d.ts

export interface MetricSummary {

totalWorkflows: number;

recentEvents: number;

activeUsers: number;

}

export interface MetricDaily {

date: string;

saves: number;

views: number;

nodesAdded: number;

}

✅ Ready for Jules

Next actions

- Copy stubs into repo.

- Run npx prisma migrate dev --name sprint6_analytics_sharing.

- npm run dev → verify endpoints return JSON 200.

- Build Playwright + Vitest tests using these signatures.

- Push branch → PR → tag v6.0.0.