🧭 Sprint 4 Specification – Navigation + Dashboard Polish

🧩 Sprint 4 Objective

Integrate unified navigation, route guards, and per-user settings persistence while preparing the Command Center Dashboard for later workflow modules.

1️⃣ Scope Summary

| Area | Purpose | Files Touched |
| --- | --- | --- |
| Navigation System | Add persistent NavBar + route highlighting + responsive drawer | src/components/NavBar.tsx, src/components/MobileNav.tsx, src/app/layout.tsx |
| Protected Routes (Auth Guard) | Redirect unauthenticated users to /login; authenticated to /connections | src/middleware.ts |
| Dashboard Overview | Display connection count, last-login time, and placeholder cards for future analytics | src/app/dashboard/page.tsx, src/lib/stats.ts |
| Settings Enhancements | Sync theme + profile name/email edit + API key reset button | src/app/settings/page.tsx, src/app/api/settings/profile/route.ts |
| Error & Loading States | Global loading spinner + graceful 404 + 500 pages | src/app/loading.tsx, src/app/not-found.tsx, src/app/error.tsx |
| UX Polish | Toasts for success/error events, consistent button & card variants | src/components/ui/use-toast.ts, src/components/ui/button.tsx |

2️⃣ Functional Requirements

🧱 2.1 Navigation Bar

- Fixed top bar with app name (“MindForge SaaS”) and links:
Dashboard | Connections | Settings | Logout

- Highlights active route (Tailwind text-primary font-semibold).

- Responsive drawer (hamburger on <md screens).

🧩 2.2 Route Protection

- /dashboard, /connections, /settings require login.
Unauthorized → redirect /login.

- /login and /signup redirect to /connections if already logged in.

📊 2.3 Dashboard Page

- Displays:

  - Greeting: “Welcome back, {user.email}”

  - Card: “Total Connections: {count}”

  - Card: “Theme Preference: {theme}”

  - Card: “Last Login: {ISO Date}”

- Uses helper getUserStats(userId) in src/lib/stats.ts.

⚙️ 2.4 Settings Page Extensions

- Editable displayName field.
PUT → /api/settings/profile updates User.displayName.

- “Reset API Keys” button (disabled placeholder).

- “Theme” toggle remains synced with DB.

🧠 2.5 UI / UX Improvements

- Use useToast() for all form success/errors.

- Global spinner (src/app/loading.tsx).

- Styled 404 & 500 pages.

3️⃣ Technical Specifications

🧾 3.1 Data Model Updates (Prisma)

model User {

id          String   @id @default(cuid())

email       String   @unique

password    String

theme       String   @default("light")

displayName String?  // NEW

lastLogin   DateTime? // NEW

connections Connection[]

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

}

Run:

npx prisma migrate dev --name sprint4_user_updates

🌐 3.2 New API Endpoints

src/app/api/settings/profile/route.ts

- PUT: update displayName, theme, lastLogin

- Requires session.

src/lib/stats.ts

import { prisma } from "@/lib/prisma";

export async function getUserStats(userId: string) {

const [user, connections] = await Promise.all([

prisma.user.findUnique({ where: { id: userId } }),

prisma.connection.count({ where: { userId } }),

]);

return {

email: user?.email ?? "",

theme: user?.theme ?? "light",

lastLogin: user?.lastLogin,

connections,

};

}

⚙️ 3.3 Middleware Update

export { default } from "next-auth/middleware";

export const config = {

matcher: ["/dashboard/:path*", "/connections/:path*", "/settings/:path*"],

};

🧩 3.4 Layout Integration

- src/app/layout.tsx wraps pages with:

- <SessionProvider>

- <ThemeProvider attribute="class">

- <NavBar />

- <main className="pt-16">{children}</main>

- </ThemeProvider>

- </SessionProvider>

4️⃣ UI Components

| Component | Description |
| --- | --- |
| NavBar.tsx | Desktop + mobile nav links, shows user email |
| MobileNav.tsx | Slide-in menu using Radix Sheet or Headless UI |
| Toast / use-toast.ts | Hook for notifications |
| Button.tsx | Extend with `variant="outline" |
| Loading.tsx | Centered spinner using Loader2 icon |
| Error.tsx | Friendly error with retry button |

5️⃣ Acceptance Criteria

| # | Criterion | Test Method |
| --- | --- | --- |
| 1 | Authenticated user sees NavBar with name + routes | Manual UI verify |
| 2 | Unauthorized user redirected to /login | Navigate manually |
| 3 | Dashboard displays user stats correctly | Compare with DB |
| 4 | Editing displayName updates instantly & persists | Form submit + reload |
| 5 | Theme toggle updates both UI + DB | Toggle + refresh |
| 6 | Toasts show on success/error | Visual verify |
| 7 | 404 & 500 pages display properly | Visit /badroute, trigger error |
| 8 | All pages responsive | Resize browser |
| 9 | npx tsc --noEmit passes | CLI check |
| 10 | npm run dev shows no runtime errors | Console |

6️⃣ Commit Structure (for Jules)

| Commit | Description |
| --- | --- |
| feat(navbar): add persistent top navigation bar |  |
| feat(dashboard): add user stats dashboard page |  |
| feat(settings): enable profile editing + API key reset placeholder |  |
| chore(prisma): add displayName + lastLogin fields |  |
| fix(middleware): guard authenticated routes |  |
| style(ui): add loading/error components |  |
| test(e2e): verify auth redirects + CRUD workflows |  |

7️⃣ Definition of Done

✅ All acceptance criteria pass
✅ TypeScript builds cleanly
✅ Migration applied successfully
✅ UI responsive and consistent
✅ Merged into main branch, tagged v4.0.0

8️⃣ Post-Sprint Notes

Sprint 5 will introduce:

- Workflow Builder (drag-and-drop)

- Integration API tester

- Analytics cards (real data)

🧩 Sprint 4 Starter File Structure

src/

├─ app/

│   ├─ dashboard/

│   │   └─ page.tsx

│   ├─ settings/

│   │   ├─ page.tsx

│   │   └─ form.tsx            # optional: profile edit form

│   ├─ api/

│   │   └─ settings/

│   │       └─ profile/

│   │           └─ route.ts

│   ├─ loading.tsx

│   ├─ error.tsx

│   ├─ not-found.tsx

│   └─ layout.tsx              # updated wrapper

│

├─ components/

│   ├─ NavBar.tsx

│   ├─ MobileNav.tsx

│   ├─ ui/

│   │   ├─ button.tsx

│   │   └─ use-toast.ts

│   └─ Spinner.tsx

│

└─ lib/

├─ stats.ts

└─ prisma.ts               # already exists

🧱 File Stubs

1️⃣ src/app/dashboard/page.tsx

"use client";

import { useEffect, useState } from "react";

import { Card } from "@/components/ui/card";

interface Stats {

email: string;

theme: string;

lastLogin?: string;

connections: number;

}

export default function DashboardPage() {

const [stats, setStats] = useState<Stats | null>(null);

useEffect(() => {

fetch("/api/settings/profile")

.then((res) => res.json())

.then(setStats)

.catch(console.error);

}, []);

if (!stats) return <p>Loading dashboard...</p>;

return (

<div className="p-6 space-y-4">

<h1 className="text-2xl font-semibold">

Welcome back, {stats.email || "User"}

</h1>

<div className="grid gap-4 sm:grid-cols-3">

<Card>Connections: {stats.connections}</Card>

<Card>Theme: {stats.theme}</Card>

<Card>Last Login: {stats.lastLogin || "N/A"}</Card>

</div>

</div>

);

}

2️⃣ src/app/api/settings/profile/route.ts

import { NextResponse } from "next/server";

import { getServerSession } from "next-auth";

import { authOptions } from "../../auth/[...nextauth]/route";

import { prisma } from "@/lib/prisma";

export async function GET() {

const session = await getServerSession(authOptions);

if (!session?.user?.id) {

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

}

const user = await prisma.user.findUnique({

where: { id: session.user.id },

});

const connections = await prisma.connection.count({

where: { userId: session.user.id },

});

return NextResponse.json({

email: user?.email ?? "",

theme: user?.theme ?? "light",

lastLogin: user?.lastLogin ?? null,

connections,

});

}

export async function PUT(req: Request) {

const session = await getServerSession(authOptions);

if (!session?.user?.id) {

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

}

const body = await req.json();

const updated = await prisma.user.update({

where: { id: session.user.id },

data: {

displayName: body.displayName,

theme: body.theme,

lastLogin: new Date(),

},

});

return NextResponse.json(updated);

}

3️⃣ src/lib/stats.ts

import { prisma } from "@/lib/prisma";

export async function getUserStats(userId: string) {

const [user, connections] = await Promise.all([

prisma.user.findUnique({ where: { id: userId } }),

prisma.connection.count({ where: { userId } }),

]);

return {

email: user?.email ?? "",

theme: user?.theme ?? "light",

lastLogin: user?.lastLogin,

connections,

};

}

4️⃣ src/components/NavBar.tsx

"use client";

import Link from "next/link";

import { usePathname } from "next/navigation";

export default function NavBar() {

const pathname = usePathname();

const linkStyle = (href: string) =>

pathname === href ? "text-primary font-semibold" : "text-foreground";

return (

<nav className="fixed top-0 left-0 right-0 bg-muted border-b z-50 h-14 flex items-center justify-between px-4">

<span className="font-bold text-lg">MindForge SaaS</span>

<div className="flex gap-6">

<Link href="/dashboard" className={linkStyle("/dashboard")}>Dashboard</Link>

<Link href="/connections" className={linkStyle("/connections")}>Connections</Link>

<Link href="/settings" className={linkStyle("/settings")}>Settings</Link>

<Link href="/api/auth/signout">Logout</Link>

</div>

</nav>

);

}

5️⃣ src/app/loading.tsx

import Spinner from "@/components/Spinner";

export default function Loading() {

return (

<div className="flex items-center justify-center h-screen">

<Spinner />

</div>

);

}

6️⃣ src/app/error.tsx

"use client";

export default function GlobalError({ error }: { error: Error }) {

return (

<div className="flex flex-col items-center justify-center h-screen space-y-4">

<h1 className="text-2xl font-semibold text-red-500">Something went wrong</h1>

<pre className="text-sm text-muted">{error.message}</pre>

<button onClick={() => window.location.reload()} className="btn-primary">

Reload

</button>

</div>

);

}

7️⃣ src/app/not-found.tsx

export default function NotFound() {

return (

<div className="flex flex-col items-center justify-center h-screen">

<h1 className="text-3xl font-bold">404 – Page Not Found</h1>

<p>Try a different route or return to the dashboard.</p>

</div>

);

}

8️⃣ src/components/Spinner.tsx

import { Loader2 } from "lucide-react";

export default function Spinner() {

return <Loader2 className="animate-spin h-6 w-6 text-primary" />;

}

9️⃣ src/components/ui/use-toast.ts

(Light stub for notifications; integrates with shadcn or similar later)

export function useToast() {

return {

toast: (msg: { title: string; description?: string }) =>

alert(`${msg.title}\n${msg.description ?? ""}`),

};

}

🔟 src/components/ui/button.tsx

import { cn } from "@/lib/utils";

export function Button({

children,

className,

...props

}: React.ButtonHTMLAttributes<HTMLButtonElement>) {

return (

<button

className={cn(

"rounded-lg bg-primary text-white px-4 py-2 hover:opacity-90 transition",

className

)}

{...props}

>

{children}

</button>

);

}

⚙️ src/lib/utils.ts

export function cn(...classes: (string | false | null | undefined)[]) {

return classes.filter(Boolean).join(" ");

}

🧭 Final Setup Commands

# Apply DB migration

npx prisma migrate dev --name sprint4_user_updates

# Check typing

npx tsc --noEmit

# Run dev server

npm run dev

✅ Jules Integration Notes

- Place this full structure under src/.

- Jules should run with your existing Next 15 environment.

- No file overwrites required except layout.tsx (Jules can merge imports).

- Tag after merge:

- git tag -a v4.0.0 -m "Sprint 4 Navigation + Dashboard"

- git push origin v4.0.0

✅ src/app/layout.tsx (Sprint 4 Merged)

// src/app/layout.tsx

import "./globals.css";

import { ReactNode } from "react";

import { GeistSans, GeistMono } from "@/lib/fonts"; // ✅ Keep your custom fonts if defined

import { ThemeProvider } from "@/components/ThemeProvider";

import { SessionProvider } from "next-auth/react";

import NavBar from "@/components/NavBar";

/**

* Root layout wraps all pages with session + theme context.

* - NavBar is client-rendered, but only once in the top-level layout.

* - All routes (dashboard, connections, settings, etc.) render inside <main>.

* - Safe for Next.js 15+ server components.

*/

export const metadata = {

title: "MindForge SaaS",

description: "Workflow Hub + AI Consolidation Engine for remote professionals",

};

export default function RootLayout({ children }: { children: ReactNode }) {

// Log to ensure it's running server-side (diagnostic only)

console.log("🧩 layout.tsx running on:", typeof window !== "undefined" ? "client" : "server");

return (

<html lang="en" suppressHydrationWarning>

<body className={`${GeistSans.variable} ${GeistMono.variable} antialiased`}>

{/* ✅ Providers must be inside <body> to access React Context */}

<SessionProvider>

<ThemeProvider attribute="class" defaultTheme="light" enableSystem={false}>

{/* Persistent navigation bar */}

<NavBar />

{/* Main content offset for fixed navbar height */}

<main className="pt-16 min-h-screen bg-background text-foreground transition-colors duration-300">

{children}

</main>

</ThemeProvider>

</SessionProvider>

</body>

</html>

);

}

🧱 Key Notes

| Change | Purpose |
| --- | --- |
| NavBar inside ThemeProvider | Ensures context access for theme + session hooks |
| pt-16 on <main> | Offsets fixed navbar height |
| suppressHydrationWarning | Prevents mismatch warnings from ThemeProvider |
| Providers wrapped in <body> | Fixes “React Context is unavailable in Server Components” issue |
| enableSystem={false} | Prevents theme from auto-flipping when switching windows |

🧩 Verify

- Restart dev server:

- npm run dev

- Confirm logs:

- 🧩 layout.tsx running on: server

- Navigate to /dashboard or /connections:

  - NavBar visible, fixed on top

  - Theme toggle still functional

  - No React Context errors