🚀 Sprint 5 Specification — Workflow Builder v1 + Integration Tests

🧭 Sprint Goal

Implement the first production-ready Workflow Builder module within the SaaS-App and establish a comprehensive integration-testing suite to validate all current flows (login, connections, settings, dashboard, theme, and new workflows).

🧱 1. Functional Objectives

| Objective | Description |
| --- | --- |
| 1. Workflow Builder UI v1 | Create a new /workflows route featuring a drag-and-drop interface for building automation workflows. |
| 2. Workflow Persistence API | Allow users to save, load, rename, and delete workflows. Stored in the Workflow Prisma table. |
| 3. Reuse Existing Connections | Each workflow node references apps from the user’s existing connections. |
| 4. UI/UX Consistency | Follows the same theme and layout as other modules (NavBar, ThemeProvider, SessionProvider). |
| 5. Integration Testing Suite | Add end-to-end (E2E) and API integration tests using Playwright + Vitest for existing and new routes. |

⚙️ 2. Prisma Schema Additions

prisma/schema.prisma

model Workflow {

id          String   @id @default(cuid())

userId      String

name        String

data        Json

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

user        User     @relation(fields: [userId], references: [id])

}

Run:

npx prisma migrate dev --name add_workflow_table

🧩 3. API Routes

/api/workflows — CRUD Endpoints

| Method | Path | Description |
| --- | --- | --- |
| GET | /api/workflows | Returns list of workflows for logged-in user |
| POST | /api/workflows | Creates new workflow { name, data } |
| PUT | /api/workflows/[id] | Updates workflow name or data |
| DELETE | /api/workflows/[id] | Deletes workflow |

Example Response:

[

{

"id": "w1",

"name": "Morning Routine",

"data": {

"nodes": [{ "id": "1", "type": "email", "label": "Send Summary" }],

"edges": [{ "source": "1", "target": "2" }]

}

}

]

🖥️ 4. Frontend Structure

src/

├─ app/

│   ├─ workflows/

│   │   ├─ page.tsx              # Main builder interface

│   │   ├─ components/

│   │   │   ├─ WorkflowCanvas.tsx

│   │   │   ├─ NodePalette.tsx

│   │   │   ├─ WorkflowToolbar.tsx

│   │   │   └─ NodeEditor.tsx

│   │   └─ types.ts

│   └─ api/workflows/[id]/route.ts

│   └─ api/workflows/route.ts

└─ tests/

├─ integration/

│   ├─ auth.test.ts

│   ├─ connections.test.ts

│   ├─ settings.test.ts

│   ├─ dashboard.test.ts

│   └─ workflows.test.ts

└─ e2e/

├─ login.spec.ts

├─ theme.spec.ts

└─ workflows.spec.ts

🎨 5. Workflow Builder UI Details

page.tsx

- Header: “Workflow Builder”

- Left pane (Node Palette): Draggable items (e.g. Email, Webhook, Wait, End)

- Center (Canvas): Interactive area using reactflow library

- Right pane (Node Editor): Displays configuration for selected node

- Toolbar: Save / Load / Delete buttons

npm install reactflow uuid

Example minimal canvas:

"use client";

import ReactFlow, { MiniMap, Controls, Background } from "reactflow";

import "reactflow/dist/style.css";

import { useState } from "react";

export default function WorkflowPage() {

const [nodes, setNodes] = useState([]);

const [edges, setEdges] = useState([]);

return (

<div className="p-4 h-[calc(100vh-64px)]">

<ReactFlow

nodes={nodes}

edges={edges}

onNodesChange={setNodes}

onEdgesChange={setEdges}

fitView

>

<MiniMap />

<Controls />

<Background />

</ReactFlow>

</div>

);

}

🧠 6. Testing Scope

🧩 Integration Tests (Vitest)

- Auth: Login → redirects → session persisted

- Connections: GET and POST / DELETE via API return expected status codes

- Settings: PUT / api/settings/profile updates theme and displayName

- Workflows:

  - POST creates entry

  - GET returns list

  - PUT updates name/data

  - DELETE removes record

🌐 E2E Tests (Playwright)

- Launch browser → simulate login → open /workflows

- Add a node, connect edges, click “Save” → verify API call success

- Refresh page → workflow restored from DB

- Toggle theme → workflow canvas repaints correctly

Setup:

npm install -D vitest playwright @playwright/test

npx playwright install

Run:

npm run test:integration

npm run test:e2e

🧾 7. Acceptance Criteria

| ID | Requirement | Status Goal |
| --- | --- | --- |
| WF-1 | User can create workflow with at least 2 nodes + 1 edge | ✅ |
| WF-2 | Workflows persist to DB + reload on login | ✅ |
| WF-3 | UI responsive in light/dark themes | ✅ |
| WF-4 | All API routes return typed responses + 200/401/404 coverage | ✅ |
| WF-5 | Integration tests pass (Vitest + Playwright) | ✅ |
| WF-6 | No “React Context” or hydration errors | ✅ |
| WF-7 | 100% TS compile clean (npx tsc --noEmit) | ✅ |

🏁 8. Post-Merge Checklist

- Run migrations:

- npx prisma migrate dev --name workflow-builder

- Commit & Tag:

- git add .

- git commit -m "feat: Sprint 5 Workflow Builder v1 + integration tests"

- git tag -a v5.0.0 -m "Sprint 5 complete"

- git push origin main --tags

- Verify E2E Results:

  - All Playwright tests green

  - Workflow creation and theme persistence confirmed

📦 Sprint 5 Starter File Set

📁 Project Root: src/

🧩 src/app/workflows/page.tsx

"use client";

import { useState } from "react";

import ReactFlow, { Background, MiniMap, Controls } from "reactflow";

import "reactflow/dist/style.css";

/**

* Workflow Builder v1

* -----------------------------------------------------

* Sprint 5 starter canvas. Uses reactflow for drag-and-drop node management.

* TODO: integrate WorkflowToolbar, NodePalette, NodeEditor.

*/

export default function WorkflowPage() {

const [nodes, setNodes] = useState([]);

const [edges, setEdges] = useState([]);

return (

<div className="h-[calc(100vh-64px)] p-4 bg-background text-foreground transition-colors duration-300">

<h1 className="text-2xl font-semibold mb-4">Workflow Builder</h1>

<div className="border rounded-lg h-full">

<ReactFlow

nodes={nodes}

edges={edges}

onNodesChange={setNodes}

onEdgesChange={setEdges}

fitView

>

<MiniMap />

<Controls />

<Background />

</ReactFlow>

</div>

</div>

);

}

⚙️ src/app/api/workflows/route.ts

import { NextRequest, NextResponse } from "next/server";

import { getServerSession } from "next-auth";

import { authOptions } from "../auth/[...nextauth]/route";

import { prisma } from "@/lib/prisma";

/**

* GET  /api/workflows      → List user workflows

* POST /api/workflows      → Create new workflow

*/

export async function GET() {

const session = await getServerSession(authOptions);

if (!session?.user?.id)

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const workflows = await prisma.workflow.findMany({

where: { userId: session.user.id },

orderBy: { createdAt: "desc" },

});

return NextResponse.json(workflows);

}

export async function POST(req: NextRequest) {

const session = await getServerSession(authOptions);

if (!session?.user?.id)

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const { name, data } = await req.json();

const workflow = await prisma.workflow.create({

data: {

name: name || "Untitled Workflow",

data: data || {},

userId: session.user.id,

},

});

return NextResponse.json(workflow, { status: 201 });

}

⚙️ src/app/api/workflows/[id]/route.ts

import { NextRequest, NextResponse } from "next/server";

import { getServerSession } from "next-auth";

import { authOptions } from "../../auth/[...nextauth]/route";

import { prisma } from "@/lib/prisma";

/**

* PUT /api/workflows/[id]    → Update workflow

* DELETE /api/workflows/[id] → Delete workflow

*/

export async function PUT(req: NextRequest, { params }: { params: { id: string } }) {

const session = await getServerSession(authOptions);

if (!session?.user?.id)

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const { id } = params;

const { name, data } = await req.json();

const updated = await prisma.workflow.updateMany({

where: { id, userId: session.user.id },

data: { name, data },

});

return NextResponse.json(updated, { status: 200 });

}

export async function DELETE(_: NextRequest, { params }: { params: { id: string } }) {

const session = await getServerSession(authOptions);

if (!session?.user?.id)

return NextResponse.json({ error: "Unauthorized" }, { status: 401 });

const { id } = params;

await prisma.workflow.deleteMany({

where: { id, userId: session.user.id },

});

return NextResponse.json({ success: true }, { status: 200 });

}

🧠 src/app/workflows/types.ts

export interface WorkflowNode {

id: string;

type: string;

label: string;

data?: Record<string, unknown>;

}

export interface WorkflowEdge {

id: string;

source: string;

target: string;

}

export interface WorkflowData {

nodes: WorkflowNode[];

edges: WorkflowEdge[];

}

export interface WorkflowRecord {

id: string;

name: string;

data: WorkflowData;

createdAt: string;

updatedAt: string;

}

🧪 src/tests/integration/workflows.test.ts

import { describe, it, expect } from "vitest";

import { prisma } from "@/lib/prisma";

/**

* Integration test: Workflow API

*/

describe("Workflows API", () => {

it("creates and retrieves a workflow", async () => {

const mock = await prisma.workflow.create({

data: { userId: "test-user", name: "Sample", data: {} },

});

const result = await prisma.workflow.findUnique({ where: { id: mock.id } });

expect(result?.name).toBe("Sample");

});

});

🧪 src/tests/e2e/workflows.spec.ts

import { test, expect } from "@playwright/test";

/**

* E2E test: workflow creation and persistence

*/

test("User can create and load a workflow", async ({ page }) => {

await page.goto("http://localhost:3000/login");

await page.fill('input[name="email"]', "test@example.com");

await page.fill('input[name="password"]', "");

await page.click("button[type=submit]");

await page.goto("http://localhost:3000/workflows");

await expect(page.getByText("Workflow Builder")).toBeVisible();

// TODO: once API live, simulate adding node + saving workflow

});

🧩 Next Steps for Jules

- Run migration

- npx prisma migrate dev --name sprint5_workflow_init

- Verify endpoints

- curl http://localhost:3000/api/workflows

- Implement UI components (WorkflowToolbar, NodePalette, NodeEditor)

- Run tests

- npm run test:integration

- npx playwright test